APPENDIX A  :  INSPECTION TIMETABLE

| Phase |  | Year 2008 |  |  |  | Year 2009 |  |  |  | Year 2010 |  |  |  | Year 2011 |  |  |  | Year 2012 |  |  |  | Year 2013 |  |  |  | Year 2014 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Jan Feb Mar | Apr May June | Jul Aug Sep | Oct Nov Dec | Jan Feb Mar | Apr May Jun | Jul Aug Sep | Oct Nov Dec | Jan Feb Mar | Apr May Jun | Jul Aug Sep | Oct Nov Dec | Jan Feb Mar | Apr May Jun | Jul Aug Sep | Oct Nov Dec | Jan Feb Mar | Apr May Jun | Jul Aug Sep | Oct Nov Dec | Jan Feb Mar | Apr May Jun | Jul Aug Sept | Oct Nov Dec | Jan Feb Mar | Apr May Jun | Jul Aug Sep | Oct Nov Dec |
| 8 | Inspection of Areas by Risk Priority Rating |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9 | Remediation of Contaminated Sites |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10 | Review of Inspection Strategy |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11 | Review of Prioritisation List |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| KEY |  |  |  |  |
| --- | --- | --- | --- | --- |
|  |  | Action Scheduled for this Period |  | Action During this Period as Needed |